Google Summer of Code Project Proposal
Mercurial - Lightweight Copies/Renames

Abstract

The current method by which the Mercurial distributed version control system stores files does not intelligently accommodate file rename or copy operations. I propose to continue the development of a means by which Mercurial may intelligently store copies and renames in order to reduce repository size and consumed network bandwidth while maintaining backwards compatibility.

Current Implementation

When a file is copied, Mercurial currently stores the copy as it would any other untracked file, thus creating at least one complete duplicate representation of the file. File renames operate similarly, except that the original file is removed following the copy operation. Only a small piece of metadata is stored in the new file's revlog as a distinguishing marker in order for revisions to propagate through copies and renames. As a result, disk space occupied by a repository and wire protocol bandwidth grows unnecessarily when files are copied or renamed.

Proposed Improvements

I propose to continue the development of revisions to Mercurial's revlog file format and wire protocol to implement a lightweight copy feature. This would primarily involve discussing current and new revisions with the Mercurial development community to unify support behind a particular implementation approach and secondarily involve implementing the feature.
In order to represent lightweight copies, the current revlog file format would be revised to include a 'lwcopy' copy flag. Upon encountering this flag, Mercurial's filelog subsystem would read the entry as a diff against an indicated ancestor revision instead of as a complete copy of a new file. The newly created file could later be reproduced by applying this lightweight diff against its ancestor, thus significantly reducing the overhead caused by copies and renames. However, this revised file format would not be readable by previous versions of Mercurial.
In order to reduce the amount of bandwidth consumed by copies transferred over the wire, the wire protocol would be extended to support a new 'lwcopy' feature. Any clients which indicate support for this feature would receive data similar to that of the proposed file format revision, where copies are represented as a diff against an indicated ancestor revision. However, in order to support previous client versions, Mercurial must gracefully degrade to the current protocol when this feature is not available. In order to accomplish this, Mercurial must be able to expand local lightweight copies into their full legacy representation before sending them over the wire. Additionally, in order to reap the benefits of lightweight copies locally when communicating with an older remote version, Mercurial should be able to compress incoming legacy copy changesets into lightweight copies whenever possible.
Finally, in order to ensure the correct operation of a lightweight copy feature, I propose to develop a set of functional and/or unit tests throughout my development effort to verify proper implementation.

Current Status of Lightweight Copy

Discussions have taken place over the past handful of years concerning the design and implementation of a lightweight copy feature, and much of this information is available on the Mercurial wiki and mailing lists. Additionally, a stack of patches was developed by a previous Google Summer of Code student in 2009. These patches have been slightly refined since then. One or more revisions to the wire protocol have been proposed, although due to conflicting opinions and additional proposed revisions for other features, more discussion and integration between features is required.

Goals
In order of significance:

1. Unify the Mercurial developer community behind a particular approach by which to represent lightweight copies in a repository store and over the wire. Although an approach by which lightweight copies can be represented in a repository store has already been satisfactorily discussed, revisions to the wire protocol have not yet been clearly defined. My primary goal is to discuss with veteran Mercurial developers and other Google Summer of Code students in order to reconcile proposed changes to the wire protocol and solidify an approach by which lightweight copies can be transferred over the wire.
2. Document and publicly post the results of my discussions with the Mercurial development community. In order to make appreciable progress towards implementing a lightweight copy feature by myself or any other future developer, my secondary goal is to thoroughly document all proposed revisions to Mercurial's file format and wire protocol related to a lightweight copy feature in a public location. This will keep the Mercurial development community involved in my development efforts at all times, provide structure to my work, and guide future developers if I am unable to implement the feature for any reason.
3. Implement the lightweight copy/rename feature. My tertiary goal, having laid out an implementation plan agreed upon by the Mercurial development community, would be to finish the implementation of the feature for refinement and inclusion in a future release of Mercurial.
4. Test all new code. My quaternary goal is to write automated functional and/or unit tests to ensure the proper functionality of a lightweight copy implementation and backwards compatibility. These will be written alongside new code whenever possible.

Proposed Timeline
Each bullet indicates the date by which the indicated action/feature should be complete.

- May 17th: Re-open discussion with Mercurial developers concerning implementation of lightweight copy.
- Jun 4th: Finalize plan for proposed revisions to Mercurial's file format and wire protocol. The plan must be posted publicly.
- Jun 9th: Pending any final adjustments to the implementation plan, begin implementation of proposed revisions.
- Jun 26th: Present current progress to the Mercurial community for a preliminary design review.
- Jul 20h: Submit Google Summer of Code mid-term evaluations.
- Jul 17th: Present current progress to the Mercurial community for a critical design review.
- Aug 1st: Present working implementation of lightweight copy feature for review and refinement by the Mercurial community.
- Aug 15th: Lightweight copy implementation is accepted by Mercurial development community and queued for the next major release.
- Aug 20th: Submit Google Summer of Code final evaluations.

Sources

- Murkt's previous GSoC work: http://markmail.org/message/bz46xb62hid57ewx
- Issue 883: http://mercurial.selenic.com/bts/issue883
- Copy/rename metadata: http://selenic.com/pipermail/mercurial/2008-February/017139.html
- Rename space saving plan: http://mercurial.selenic.com/wiki/RenameSpaceSavingPlan
- Design: http://mercurial.selenic.com/wiki/Design
- What goes where: http://mercurial.selenic.com/wiki/WhatGoesWhere
- Glances at Mercurial's source code
- Various other developer docs
- Generous assistance on the mailing list and IRC:
  - Sune Foldager
  - Benoit Boissinot
  - Dirkjan Ochtman
  - Matt Mackall

About Me

I am currently a freshman at Worcester Polytechnic Institute (WPI) in MA, although my hometown is Bellevue, WA. I have been a hobbyist programmer for roughly 8 years where I gained most of my experience from working with websites and robots as a part of my local boyscout troop and robotics club. I learned about the Python programming language and Mercurial roughly two years ago, and they have been some of my favorite development tools ever since. My most recent projects have been an API library implementation for the XBee wireless transceiver (http://pmalmsten-server.res.wpi.net/hg/misc/python-xbee-clean/) and a distributed tool for collecting and analyzing team performance during a FIRST robotics competition (http://proj.titanrobotics.net/trac/stamp/). More of my personal projects can be found on my personal server: http://pmalmsten-server.res.wpi.net/hg/.

Final Note

Thank you for taking the time to consider my proposal. I look forward to spending time this summer contributing to this project which has been of great assistance to me.